PROJECT BLUEPRINT

LandLekha

An AI-Powered Intelligent Land Record Digitization & Validation System

Smart India Hackathon 2026  •  Problem Statement ID: 26018

Ministry of Rural Development — Department of Land Resources (DoLR)

Theme: Smart Automation   |   Category: Software

Prepared for: Internal Hackathon Round — Code IT Club Selection

Team of 4  •  4 Parallel Work Tracks

SVKM's NMIMS STME, Hyderabad Campus

# Table of Contents

# 1. Executive Summary

Land records across India still live in two worlds. On paper, they are handwritten registers, faded cadastral maps, and scanned PDFs sitting in tehsil offices. On screen, government land-record systems expect clean, structured, searchable data. Bridging that gap today is done by hand — clerks reading old documents and typing them into modern databases, one field at a time. It is slow, inconsistent across states and languages, and error-prone in exactly the fields — ownership, survey numbers, plot area — where errors matter most.

LandLekha is a software system that automates this bridge. It takes a scanned or photographed land record — handwritten or printed, in English or a regional Indian language — and turns it into structured, verified digital data: landowner name, survey number, Khasra and Khata numbers, plot area, village, tehsil, district, and more. Where the system is confident, the record is digitized straight through. Where it is not, the record is queued for a human to check in a few clicks, not retyped from scratch.

The system is built as four cooperating parts: a document-understanding pipeline (OCR and computer vision), a field-extraction and validation layer (NLP and business rules), a secure backend and API layer for storage, audit, and integration with existing government systems, and a role-based web interface with dashboards for citizens, verifiers, and administrators.

Honest Scope for This Round In the internal-hackathon timeframe, LandLekha is built on pretrained OCR and NLP components rather than models trained from scratch. The goal is a genuinely working end-to-end pipeline on real sample documents — not a finished production system. Sections 6 and 9 state plainly which parts are fully working, which are simplified, and what a post-selection roadmap adds before SIH Grand Finale.

This document lays out the problem in plain terms, the architecture and technology choices, an hour-by-hour build plan for a four-person team, the metrics we will report against, the risks we are watching, and the roadmap beyond this round.

# 2. The Problem, In Plain Language

## 2.1 Why land records matter

A land record is the government's official memory of who owns a piece of land, how large it is, and what has happened to it over time — sales, inheritance, disputes, government acquisition. Nearly everything downstream depends on this record being accurate: property taxation, loans against land, resolving ownership disputes, and any infrastructure project that needs to acquire land fairly and legally.

## 2.2 Where it breaks down today

- A large share of India's historical land records exist only as handwritten registers, old typed documents, hand-drawn cadastral maps, and scanned legacy PDFs.

- These records vary by state, by era, and by language — the same information (say, a survey number) can appear under different labels and formats.

- Digitizing them today is manual: a person reads the document and types the data into a modern Land Records Management System (LRMS). This is slow, costly at national scale, and introduces human transcription error.

- Poor scan quality, faded ink, damaged pages, and handwritten annotations make the manual process even slower and more error-prone.

## 2.3 What this creates downstream

Unreliable digitized records make it harder to verify ownership with confidence, harder to integrate old records with modern GIS and land-information systems, and harder to deliver fast citizen-facing services (like a mutation certificate or an ownership confirmation). At a governance level, it undermines the data-driven decision-making that programs like the Digital India Land Records Modernization Programme (DILRMP) depend on.

DILRMP The Digital India Land Records Modernization Programme is the central government programme aiming to computerize and modernize land records nationwide. LandLekha is designed to feed digitized, validated records into this kind of system rather than compete with it.

# 3. Solution Overview — What LandLekha Actually Does

Think of LandLekha as a conveyor belt with a quality-control checkpoint. A document goes in at one end; a verified, structured database record comes out the other end — and anything the machine is unsure about is pulled aside for a human to glance at, rather than silently guessed.

## 3.1 The five stages, in order

- Upload — A user (typically a field-level or tehsil-office operator) uploads a scanned or photographed document through a mobile-responsive web interface.

- Preprocessing — The image is cleaned up: straightened (deskewed), denoised, and contrast-enhanced, so the text-recognition stage has the best possible input.

- Recognition (OCR) — The cleaned image is passed through an Optical Character Recognition engine capable of reading both printed and handwritten text, including major Indian scripts alongside English.

- Extraction & Classification — The raw recognized text is parsed and mapped onto predefined fields: landowner details, survey number, Khasra number, Khata number, plot area, village, tehsil, district, land classification, and more.

- Validation & Confidence Scoring — Each extracted field is checked against simple business rules (e.g. does this look like a valid survey number format?) and cross-referenced for obvious duplicates. Every field also carries a confidence score. High-confidence records flow straight through; low-confidence fields are flagged for a human verifier.

## 3.2 What the human sees

A verifier does not retype documents. They see the system's best guess for each field, side-by-side with the original scanned image, with low-confidence fields highlighted. They confirm, correct, or reject with a click. This is the human-in-the-loop pattern: the machine does the first pass, the human does quality control only where it is actually needed.

Why this counts as more than a CRUD app The technical contribution is not the web forms — it's the pipeline that turns unstructured, messy, multilingual handwritten input into structured data with a defensible confidence measure attached to every field, so the system knows what it doesn't know. That combination — multilingual handwriting recognition, field-level confidence scoring, and a human-verification loop — is what separates this from a simple document-upload portal.

# 4. System Architecture

## 4.1 High-level component map

LandLekha is organized into four layers, each owned primarily by one work track (see Section 7), but each layer depends on clean interfaces with its neighbors:

- Ingestion & Vision Layer — document upload, image preprocessing (OpenCV), OCR engine integration.

- Intelligence Layer — field extraction, classification, business-rule validation, confidence scoring, duplicate detection.

- Platform Layer — FastAPI backend, database, authentication and role-based access control, audit logging, API endpoints for external integration (LRMS / DILRMP / GIS, mocked for this round).

- Experience Layer — React frontend: upload flow, verifier queue, admin dashboard, MIS reports, and the mobile-responsive field interface.

## 4.2 Data flow, end to end

Document image → Preprocessing (OpenCV: deskew, denoise, binarize) → OCR engine (multilingual, handwriting-capable) → Field parser & classifier (rules + lightweight NER) → Validation engine (format rules, duplicate check) → Confidence router (auto-accept vs. human queue) → Verified record written to database with full audit trail → Exposed via API and shown on dashboards.

## 4.3 Suggested technology stack

| Layer | Technology | Why this choice |
| --- | --- | --- |
| Preprocessing | OpenCV (Python) | Fast, well-documented, handles deskew/denoise/binarization needed before OCR |
| OCR engine | EasyOCR / Tesseract (+ TrOCR as stretch) | Pretrained, multilingual, no training-from-scratch needed to get a working demo |
| Field extraction / NLP | Rule-based parser + spaCy / lightweight NER | Fast to build, transparent, easy to debug live in front of judges |
| Backend / API | FastAPI (Python) | Matches team's existing stack; async, auto-generated API docs, fast to build |
| Database | PostgreSQL (or SQLite for the sprint) | Structured relational data with clean audit-trail support |
| Frontend | React + Tailwind | Matches team's existing stack; fast to build responsive UI |
| Auth / RBAC | JWT-based auth, role middleware | Simple to implement, satisfies 'role-based access control' requirement |
| Deployment (demo) | Local / single cloud VM (AWS or GCP free tier) | Team already has AWS/GCP familiarity; no infra risk before demo day |

OCR vs. ICR OCR (Optical Character Recognition) reads printed text. ICR (Intelligent Character Recognition) is the specific capability of reading handwriting. Tools like EasyOCR and TrOCR blend both — this document uses "OCR" loosely to mean the whole text-recognition stage, printed and handwritten alike.

# 5. Feature Scope for This Round

Scope is split deliberately into what will be fully working, what will be simplified but visibly real, and what is explicitly out of scope for now. Being upfront about this split is safer under judge questioning than quietly overstating readiness.

| Status | Feature | Notes |
| --- | --- | --- |
| Fully working | Upload → OCR → field extraction → dashboard, end to end | Runs live, on real sample documents, in the demo |
| Fully working | Confidence scoring per field | Surfaced directly from OCR engine output, not simulated |
| Fully working | Human verification queue (accept/correct/reject) | Core human-in-the-loop UX |
| Fully working | Role-based access (Trainee-style roles: Operator / Verifier / Admin) | JWT auth + route guards |
| Simplified but real | Multilingual support | Demo covers English + one Indian language well, rather than shallow coverage of many |
| Simplified but real | Duplicate detection | Rule-based matching on key fields, not a full record-linkage model |
| Simplified but real | LRMS / DILRMP / GIS integration | Exposed as clean, documented API endpoints with mock responses, not live government-system integration |
| Out of scope (roadmap) | Model fine-tuning on Indian handwriting corpora | Section 9 — planned before SIH Grand Finale, not this round |
| Out of scope (roadmap) | Production-grade security hardening / real DILRMP integration | Requires access this round does not have |

# 6. Baselines & Success Metrics

Round 1 judging rewards demonstrated progress, not just claims. These are the numbers the team should be able to state and show live.

| Metric | What it measures | Target for this round |
| --- | --- | --- |
| Character Error Rate (CER) | OCR accuracy on printed text samples | Report actual measured value on demo document set |
| Field extraction accuracy | % of key fields correctly mapped (survey no., owner name, village, etc.) | Report actual measured value on demo document set |
| End-to-end processing time | Time from upload to structured record | Under 10 seconds per document on demo hardware |
| Human-queue rate | % of documents flagged for manual verification | Report actual value — a lower number is not automatically better if accuracy would suffer |
| Uptime during demo | Live pipeline runs without crashing on 3+ fresh documents | 100% for the documents rehearsed and for at least one unseen document |

Character Error Rate (CER) CER is the standard way to measure OCR accuracy: the percentage of characters the engine got wrong, compared against the correct (ground-truth) text. Lower is better. It is the single number judges are most likely to ask for.

# 7. Team & Work Distribution — 4 People, 4 Tracks

Each track owns one architecture layer end to end, so all four tracks can work in parallel from hour zero with a clearly defined interface to the tracks on either side. Track leads are placeholders — assign by strength, not by this document.

## Track A — Vision & OCR Pipeline

Owns: document upload handling, image preprocessing, OCR engine integration, raw-text output.

- Set up OpenCV preprocessing: deskew, denoise, binarize, contrast enhancement.

- Integrate EasyOCR (or Tesseract) with multilingual configuration; benchmark accuracy on sample documents.

- If time allows: evaluate TrOCR for handwriting samples as a stretch improvement.

- Own the CER measurement (Section 6) and hand off clean OCR text output to Track B.

## Track B — NLP, Extraction & Validation

Owns: turning raw OCR text into structured, validated fields with confidence scores.

- Build the field parser: rules + lightweight NER to map text to Landowner, Survey No., Khasra No., Khata No., Plot Area, Village, Tehsil, District, etc.

- Implement per-field confidence scoring, surfaced from OCR engine confidence plus rule-match strength.

- Implement business-rule validation (format checks) and simple duplicate detection.

- Define and document the JSON contract handed to Track C (the backend).

## Track C — Backend, Data & Integration

Owns: FastAPI backend, database schema, authentication/RBAC, audit trail, and external-facing API design.

- Design database schema (documents, extracted fields, confidence scores, verification status, audit log, users/roles).

- Build FastAPI endpoints: upload, get-status, verify/correct, admin stats, and mock LRMS/DILRMP/GIS integration endpoints.

- Implement JWT auth and role-based access control (Operator / Verifier / Admin).

- Own API documentation (FastAPI auto-docs) — this becomes evidence of 'API-based integration' capability for judges.

## Track D — Frontend, Dashboard & Demo Readiness

Owns: the React interface end users and judges actually see, plus rehearsing and packaging the demo.

- Build upload flow (mobile-responsive), verifier queue UI (side-by-side original vs. extracted fields, confidence highlights), and admin dashboard (processed count, accuracy stats, pending verification, state/district breakdown).

- Wire the frontend to Track C's API contract early — even against mock data — so integration isn't left to the last hours.

- Own the pitch deck, the live-demo script, and rehearsal; coordinate with all tracks on which 3+ sample documents will be used live.

## 7.1 Cross-track dependencies

| From → To | What is handed off | When it must be ready |
| --- | --- | --- |
| Track A → Track B | Clean OCR text output + confidence per word/line | By roughly the one-third mark of the build window |
| Track B → Track C | Structured field JSON + confidence scores + validation flags | Immediately after A → B handoff is stable |
| Track C → Track D | Working API endpoints (even with mock data first) | As early as possible — Track D should integrate against mocks from hour one |
| Track D → All | Final demo script + which documents will be used live | Well before the last working hours, to allow a full rehearsal |

# 8. 48-Hour Execution Plan

This is the internal-hackathon build plan. Times are elapsed hours from kickoff, working in parallel across all four tracks.

| Hours | Track A (Vision/OCR) | Track B (NLP/Validation) | Track C (Backend/API) | Track D (Frontend/Demo) |
| --- | --- | --- | --- | --- |
| 0–6 | Env setup; OpenCV preprocessing pipeline | Define field schema + JSON contract | Project skeleton; DB schema draft | Project skeleton; wireframes |
| 6–16 | Integrate OCR engine; run on sample docs | Build rule-based field parser against sample OCR output | Build upload + status endpoints against mock data | Build upload flow UI; connect to mock API |
| 16–28 | Tune preprocessing; measure CER on sample set | Add confidence scoring + validation rules | Wire real endpoints to Track B output; add auth/RBAC | Build verifier queue UI (real data) |
| 28–38 | Stretch: TrOCR handwriting trial (optional) | Duplicate detection; edge-case handling | Mock LRMS/DILRMP/GIS endpoints; audit log | Build admin dashboard; MIS-style stats view |
| 38–44 | Support integration; fix OCR edge cases found in testing | Support integration; fix extraction bugs found in testing | End-to-end integration pass across all tracks | End-to-end integration pass; polish UI |
| 44–48 | Full-team: rehearse live demo on 3+ real documents; fix what breaks; prep talking points on metrics, scope, and roadmap |  |  |  |

Rehearse on an unseen document Pick at least one sample document nobody has tested against before the final hour, and run it live during rehearsal. A judge asking to see it work on something new is one of the most common Round-1 moments — surviving it once in rehearsal is worth more than another hour of polish.

# 9. Roadmap Beyond This Round (If Selected for SIH)

If LandLekha is selected at the internal round, the gap between hackathon prototype and SIH Grand Finale-ready system is mainly about depth, not direction — the architecture in Section 4 does not need to change.

| Phase | Focus | Key additions |
| --- | --- | --- |
| Weeks 1–2 | Data & accuracy | Expand multilingual test set; fine-tune OCR on Indian handwriting samples; formally measure CER/field-accuracy improvements |
| Weeks 3–4 | Integration depth | Move from mock to a realistic LRMS/DILRMP integration pattern; add GIS-layer visualization for geo-tagged records |
| Weeks 5–6 | Production hardening | Security review, proper database migrations, load testing, expanded audit trail, and refined MIS reporting for decision-makers |
| Ongoing | Presentation readiness | Refine the pitch around measured accuracy gains, a larger and more varied live-demo document set, and a clearer government-relevance narrative tied to DILRMP |

# 10. Risks & Mitigations

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| OCR accuracy on poor-quality/handwritten scans is unpredictable | Live demo could fail on an unfamiliar document | Curate a realistic but forgiving demo document set; keep 1–2 pre-tested backups; be upfront about CER if asked |
| Time pressure causes late integration ('it worked on my machine') | Tracks may not connect cleanly at the end | Track D integrates against Track C's mock API from hour one, not just at the end; integration checkpoints at hours 16 and 28 |
| Judges probe the mocked LRMS/DILRMP integration | Could look like an overclaim if not framed correctly | Be explicit upfront (see Section 5) that integration is exposed as documented, real API endpoints with mocked external responses — this is honest and still demonstrates the 'API-based integration' requirement |
| Multilingual support is shallow under scrutiny | Problem statement asks for 'multiple Indian languages' | Go deep on English + one Indian language rather than shallow across many; state this scope choice plainly rather than overclaiming breadth |
| Team fatigue over 48 continuous hours | Late-stage bugs and demo mistakes | Build in short rotating rest blocks per track where possible; freeze new features after hour 38 and focus only on stability and rehearsal |

# 11. Glossary

| Term | Meaning |
| --- | --- |
| OCR | Optical Character Recognition — reading printed text from an image. |
| ICR | Intelligent Character Recognition — reading handwritten text from an image. |
| TrOCR | A Transformer-based OCR model from Microsoft Research, pretrained for both printed and handwritten text recognition. |
| EasyOCR | An open-source, pretrained multilingual OCR library supporting 80+ languages including several Indian scripts. |
| Tesseract | A long-standing open-source OCR engine maintained with Google support, widely used for printed-text recognition. |
| NLP | Natural Language Processing — techniques for extracting meaning and structure from text. |
| NER | Named Entity Recognition — identifying and classifying key terms (names, places, numbers) within text. |
| Confidence score | A number indicating how sure the system is that an extracted field is correct; used to route records to auto-accept or human review. |
| Human-in-the-loop | A design pattern where a human reviews only the cases a system flags as uncertain, rather than every case. |
| Khasra number | A unique identifier for an individual agricultural land parcel within a village, used in Indian land records. |
| Khata number | A unique identifier grouping all land parcels owned by a particular landowner within a village. |
| LRMS | Land Records Management System — the digital systems that store and manage a state's land records. |
| DILRMP | Digital India Land Records Modernization Programme — the central government's initiative to computerize land records nationwide. |
| RBAC | Role-Based Access Control — restricting system actions based on a user's assigned role (e.g. Operator, Verifier, Admin). |
| CER | Character Error Rate — the standard metric for OCR accuracy, measuring the percentage of incorrectly recognized characters. |
| GIS | Geographic Information System — software for capturing, storing, and visualizing geographically referenced data. |
| MIS report | Management Information System report — a structured summary report used by administrators/decision-makers. |

# 12. References

These are starting points for the team, not exhaustive citations.

- Li, M. et al. — "TrOCR: Transformer-based Optical Character Recognition with Pre-trained Models" (Microsoft Research).

- EasyOCR — open-source OCR library documentation and supported language list (JaidedAI).

- Tesseract OCR — official documentation and language support (Google-maintained open-source project).

- Department of Land Resources (DoLR), Ministry of Rural Development — Digital India Land Records Modernization Programme (DILRMP), official programme information.

- Smart India Hackathon 2026 — Problem Statement ID 26018, "Intelligent Land Record Digitization and Validation System," official problem statement document.

- FastAPI — official documentation, for backend API design and auto-generated interactive docs.

- OpenCV — official documentation, for image preprocessing (deskew, denoise, binarization) reference.